Business Requirements Document

Cloud-Native Design & Video Editing Platform

(Working Title: PixelForge)

Prepared for: Cloud Computing Coursework — Goa Business School, Goa University

Prepared by: Tejas (Apa) Mestry  &  Brandon Noronha

Program: MCA — Semester (Cloud Computing)

Document Version: 1.0

Date: 17 August 2026

# Document Control

| Field | Details |
| --- | --- |
| Project Name | PixelForge — Cloud-Native Design & Video Editing Platform |
| Prepared By | Tejas (Apa) Mestry, Brandon Noronha |
| Reviewed By | [Professor's Name] — Cloud Computing Faculty |
| Version | 1.0 |
| Status | Draft — Pending Approval |
| Deployment Target | Google Cloud Platform (GCP) |
| Duration | 3 Months |

# Table of Contents

1. Executive Summary3

2. Project Objectives3

3. Scope3

4. Stakeholders4

5. Functional Requirements5

6. Non-Functional Requirements7

7. System Architecture Overview8

8. Technology Stack9

9. Cloud Service Mapping (GCP)10

10. Assumptions & Constraints11

11. Timeline & Milestones (3 Months)12

12. Risks & Mitigations13

13. Success / Acceptance Criteria14

14. Future Work (Out of Current Scope)14

# 1. Executive Summary

This document defines the business and functional requirements for PixelForge, a cloud-native SaaS platform for creating static designs (posters, banners, infographics, social media graphics) and basic video content (short promotional clips, reels, simple edits), similar in spirit to Canva. The platform is being built as a semester project for the Cloud Computing course and is explicitly designed to require cloud infrastructure — not merely be hosted on it — through asynchronous rendering pipelines, autoscaling compute, object storage, content delivery, and managed security services on Google Cloud Platform (GCP).

The project will be delivered by a two-person team over a three-month period and deployed using a microservices architecture on GCP, incorporating load balancing, autoscaling, secure asset storage, and monitoring — reflecting patterns used in production-grade SaaS systems.

# 2. Project Objectives

- Design and build a web-based editor supporting both image-based design creation and basic video editing.

- Demonstrate a genuine need for cloud infrastructure through compute-intensive, asynchronous workloads (image export rendering and video transcoding).

- Implement an industry-representative microservices architecture with independent, independently scalable services.

- Apply core cloud computing concepts taught in the course: load balancing, autoscaling, object storage, managed databases, message queues, caching, and security controls.

- Deliver a working, deployed, demonstrable product on GCP within three months.

# 3. Scope

## 3.1 In-Scope — Image Editing Module

- User authentication (email/password + Google OAuth)

- Canvas-based editor: images, text, shapes, icons; resize, rotate, crop, layering

- Basic image adjustments: brightness, contrast, saturation, filters

- Template library across categories (poster, banner, infographic, social post)

- Project save/load, duplicate, delete, organize (My Projects dashboard)

- Asynchronous export to PNG, JPEG, PDF at multiple resolutions

- Shareable project links (view-only)

## 3.2 In-Scope — Video Editing Module (Basic)

- Upload video clips and audio tracks

- Trim and cut clips; merge multiple clips into a single sequence

- Add text overlays / basic captions to video

- Add background audio track with volume control

- Basic transitions between clips (fade/cut)

- Asynchronous video export (MP4) at defined resolutions (e.g., 720p, 1080p)

- Auto-generated thumbnail extraction from uploaded/exported video

Note: Advanced video features (multi-track timeline editing, real-time collaborative video editing, motion graphics/animation, color grading, green-screen/chroma key) are explicitly out of scope for this iteration and noted below as future work.

## 3.3 In-Scope — Platform & Admin

- Storage quota tracking per user

- Simple subscription tiers (Free / Pro) gating export resolution and template access

- Admin dashboard: user count, exports processed, storage consumed, most-used templates

## 3.4 Out of Scope (this iteration)

- Real-time multi-user collaborative editing (image or video)

- Advanced multi-track/non-linear video editing

- Native mobile applications (web-responsive only)

- Payment gateway integration (subscription tiers simulated, not billed)

- AI-generated content beyond basic background removal (stretch goal only)

# 4. Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| Tejas (Apa) Mestry | Co-developer — backend services, rendering/video pipeline, infrastructure |
| Brandon Noronha | Co-developer — frontend editor, project/template/asset services |
| Course Professor | Project evaluator; defines academic requirements and grading criteria |
| End Users (simulated) | Students/small businesses creating posters, banners, and short promotional videos |

# 5. Functional Requirements

## 5.1 Authentication & User Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1.1 | System shall allow user registration and login via email/password. | Must |
| FR-1.2 | System shall support Google OAuth login. | Must |
| FR-1.3 | System shall issue short-lived JWT access tokens with refresh tokens. | Must |
| FR-1.4 | System shall display current storage usage against quota on the user profile. | Should |

## 5.2 Image Editor

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-2.1 | System shall provide a canvas editor supporting image, text, and shape elements. | Must |
| FR-2.2 | System shall support resize, rotate, crop, and layer ordering of elements. | Must |
| FR-2.3 | System shall provide basic image filters (brightness, contrast, saturation, grayscale, blur). | Should |
| FR-2.4 | System shall provide undo/redo and alignment/snapping guides. | Should |
| FR-2.5 | System shall allow saving and loading of design projects. | Must |

## 5.3 Video Editor (Basic)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-3.1 | System shall allow upload of video clips and audio files. | Must |
| FR-3.2 | System shall allow trimming and cutting of uploaded clips. | Must |
| FR-3.3 | System shall allow merging multiple clips into one sequence. | Must |
| FR-3.4 | System shall allow adding text overlays/captions to video. | Should |
| FR-3.5 | System shall allow adding a background audio track with volume control. | Should |
| FR-3.6 | System shall support basic fade/cut transitions between clips. | Could |
| FR-3.7 | System shall generate a thumbnail image from the video automatically. | Should |

## 5.4 Asset & Template Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-4.1 | System shall allow users to upload personal images and store them securely. | Must |
| FR-4.2 | System shall provide a curated template library across multiple categories. | Must |
| FR-4.3 | System shall serve assets via signed, time-limited URLs rather than public links. | Must |

## 5.5 Export & Rendering

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-5.1 | System shall process image exports (PNG/JPEG/PDF) asynchronously via a job queue. | Must |
| FR-5.2 | System shall process video exports (MP4) asynchronously via a job queue. | Must |
| FR-5.3 | System shall notify the user when an export job completes. | Must |
| FR-5.4 | System shall retain export history for re-download. | Should |

## 5.6 Admin

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-6.1 | System shall provide an admin dashboard showing user count, export volume, and storage consumption. | Should |
| FR-6.2 | System shall display most-used templates for platform insight. | Could |

Priority key: Must = required for MVP submission, Should = target if timeline allows, Could = stretch/bonus.

# 6. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Scalability | Render/export services shall autoscale horizontally based on queue depth/CPU load, independent of other services. |
| Performance | Static assets and templates shall be served via CDN with sub-second load time for cached content. |
| Availability | Core editing and project services shall target high availability using managed, auto-restarting compute (Cloud Run). |
| Security | All traffic shall be served over HTTPS; all inter-service auth via service accounts with least-privilege IAM; secrets stored in Secret Manager; private assets accessed only via signed URLs. |
| Reliability | Export jobs shall be queued (Pub/Sub) so failures can be retried without losing user requests. |
| Observability | All services shall emit logs and metrics to Cloud Logging/Monitoring for debugging and load-test verification. |
| Maintainability | Each microservice shall be independently deployable via CI/CD without redeploying the full system. |
| Usability | Editor UI shall be responsive and usable on both desktop and tablet screen sizes. |

# 7. System Architecture Overview

The system follows a microservices architecture deployed on Cloud Run, fronted by a global HTTPS Load Balancer with Cloud CDN and Cloud Armor. Compute-heavy work (image export rendering and video transcoding) is decoupled from the request/response cycle using Pub/Sub queues and autoscaled worker services.

## 7.1 Core Services

| Service | Responsibility |
| --- | --- |
| Auth Service | Registration, login, OAuth, JWT issuance/refresh |
| Project Service | CRUD for design/video projects and metadata |
| Asset Service | Upload handling, signed URL generation, thumbnailing |
| Template Service | Serves curated templates; cached via Redis |
| Image Render/Export Service | Async worker: composites final image/PDF from canvas JSON |
| Video Render/Export Service | Async worker: trims, merges, overlays, and transcodes video (FFmpeg-based) |
| Admin/Analytics Service | Aggregates usage stats for the admin dashboard |

## 7.2 Data & Messaging Layer

- Cloud SQL (PostgreSQL) — users, projects, template metadata

- Cloud Storage (GCS) — raw uploads, processed images/videos, exports

- Pub/Sub — decouples export/render requests from worker processing

- Memorystore (Redis) — template caching, session data

## 7.3 Why Video Adds a Stronger Cloud Justification

Video transcoding is substantially more CPU/time-intensive than image rendering, reinforcing the need for asynchronous processing and autoscaled, potentially longer-running compute (e.g., Cloud Run jobs or Cloud Batch for heavier video jobs). This gives the project a clear, demonstrable case for horizontal autoscaling under load, which is a core cloud computing learning outcome.

# 8. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js (React); Fabric.js/Konva.js for image canvas; a lightweight timeline UI for video editing |
| Backend Services | Python + FastAPI (consistent across microservices) |
| Image Rendering | Pillow / OpenCV |
| Video Processing | FFmpeg (invoked via ffmpeg-python / subprocess from a Python worker) |
| Database | Cloud SQL (PostgreSQL) |
| Object Storage | Google Cloud Storage (GCS) |
| Cache | Memorystore (Redis) |
| Messaging Queue | Pub/Sub |
| Compute | Cloud Run (services); Cloud Run Jobs for longer video transcodes |
| Networking | GCP HTTPS Load Balancer + Cloud CDN |
| Security | Cloud Armor, Secret Manager, IAM service accounts |
| CI/CD | Cloud Build + Artifact Registry, triggered from GitHub |
| Monitoring | Cloud Logging, Cloud Monitoring, Cloud Trace |

# 9. Cloud Service Mapping (GCP)

| Requirement | GCP Service Used |
| --- | --- |
| Asynchronous export/transcoding | Pub/Sub + Cloud Run (autoscaled workers) |
| Secure, scalable file storage | Cloud Storage (signed URLs) |
| Relational data | Cloud SQL (PostgreSQL) |
| Fast global asset delivery | Cloud CDN |
| Traffic distribution across services | HTTPS Load Balancer |
| Caching | Memorystore (Redis) |
| Secrets management | Secret Manager |
| WAF / rate limiting / DDoS protection | Cloud Armor |
| Access control between services | IAM (per-service service accounts) |
| Logging, metrics, tracing | Cloud Logging / Monitoring / Trace |
| Build & deploy automation | Cloud Build + Artifact Registry |

# 10. Assumptions & Constraints

## 10.1 Assumptions

- GCP student credits / free tier will be sufficient for development and demo-scale load testing.

- A curated (not exhaustive) template and stock asset library is acceptable for MVP.

- Video editing scope is limited to short-form clips (a few minutes), not long-form video.

## 10.2 Constraints

- Two-person team; three-month timeline.

- No dedicated GPU compute budgeted; video transcoding will run on standard CPU-based Cloud Run/Cloud Run Jobs.

- Real-time collaborative editing is out of scope due to time constraints.

# 11. Timeline & Milestones (3 Months)

## Month 1 — Foundations

- GCP project setup, CI/CD skeleton, architecture finalization

- Auth Service; frontend shell and login

- Project Service (CRUD); image canvas editor MVP (add/move/resize elements)

- Asset Service (GCS upload + signed URLs); save/load a design

## Month 2 — Core Cloud Pipelines

- Pub/Sub-based image export pipeline (end-to-end)

- Video upload, trim/cut/merge; video export pipeline (FFmpeg worker)

- Template Service + template picker UI

- Load Balancer + Cloud CDN in front of all services; Redis caching

## Month 3 — Hardening, Testing, Polish

- Security pass: Cloud Armor, Secret Manager, IAM audit

- Load testing of image and video export pipelines; autoscaling verification

- Admin dashboard; monitoring dashboards; bug fixing

- Documentation, demo preparation, final presentation

# 12. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Video processing scope grows beyond timeline | Strictly limit to trim/merge/overlay/export; defer multi-track editing to future work |
| GCP costs exceed student credits | Set billing alerts; use Cloud Run's scale-to-zero; cap video length/resolution in MVP |
| Video transcoding runs too slow on CPU-only compute | Cap clip length/resolution for MVP; document GPU upgrade path as future work |
| Two-person team bandwidth | Weekly integration checkpoints; clear vertical-slice ownership per person |
| Scope creep after professor approval | Maintain explicit Must/Should/Could priority tags on all requirements |

# 13. Success / Acceptance Criteria

- User can register, log in, and create an image design using at least 3 element types (image, text, shape).

- User can export a design asynchronously and receive a completed file via the job queue pipeline.

- User can upload video clips, trim/merge them, and export a final MP4 asynchronously.

- System demonstrates autoscaling under simulated concurrent export load (documented via load test).

- All private assets are served via signed URLs, not public buckets.

- Application is fully deployed on GCP and demonstrable end-to-end at final presentation.

# 14. Future Work (Out of Current Scope)

- Real-time collaborative editing (image and video)

- Advanced multi-track, non-linear video editing

- AI-assisted features: background removal, auto-captioning, style transfer

- GPU-accelerated video transcoding

- Native mobile applications

- Payment gateway integration for real subscription billing